Project Planning Logic

Auto Ticket Classification Using Floor Designer

Date: 3 October 2026     |     Team ID: SWTID-2026-4089

A Sprint is a fixed, timeboxed period in which the team completes a selected set of ticket-classification and routing work.

An Epic is a larger project capability—such as ticket intake, classification, routing, or human review—that is delivered through smaller stories.

A Story is a small, testable capability described from the perspective of a support agent, reviewer, or team lead.

A Story Point is a relative estimate of effort, complexity, and uncertainty. Use a Fibonacci-style scale to size work consistently.

Story-point scale

• 1 — Very small: A straightforward field or rule adjustment.

• 2 — Small: A limited configuration change with few conditions.

• 3 — Moderate: A workflow step with several fields or a clear branch.

• 5 — Difficult: A larger or uncertain workflow change requiring integration and broader testing.

Sprint 1 — Ticket intake and initial classification (8 SP)

Epic 1: Ticket intake and field normalization

• US-01 (3 SP) — As a support agent, I want new tickets normalized so each request starts with consistent fields.

Epic 2: Classification and taxonomy

• US-02 (5 SP) — As a support agent, I want tickets labeled with a category and subcategory from configured Floor Designer rules.

Sprint 1 estimate: 3 + 5 = 8 story points

Sprint 2 — Priority and routing (8 SP)

Epic 3: Priority assignment

• US-03 (3 SP) — As a support lead, I want priority set from service and urgency signals so urgent work is surfaced.

Epic 4: Assignment and notification

• US-04 (5 SP) — As a support agent, I want tickets routed to the right group with a notification so ownership is clear.

Sprint 2 estimate: 3 + 5 = 8 story points

Sprint 3 — Confidence checks and human review (6 SP)

Epic 5: Confidence-based triage

• US-05 (3 SP) — As an agent, I want low-confidence tickets sent to triage with the reason visible so uncertain cases are checked.

Epic 6: Corrections and audit trail

• US-06 (3 SP) — As a reviewer, I want corrections logged so decisions are traceable and classification rules can be improved.

Sprint 3 estimate: 3 + 3 = 6 story points

Sprint 4 — Monitoring, testing, and rollout (8 SP)

Epic 7: Quality monitoring

• US-07 (3 SP) — As a team lead, I want classification results and exceptions tracked to monitor accuracy and reroutes.

Epic 8: Validation and release

• US-08 (5 SP) — As a project team, I want representative cases tested and rollout staged to reduce release risk.

Sprint 4 estimate: 3 + 5 = 8 story points

Total story points and velocity

• Sprint 1 = 8 story points

• Sprint 2 = 8 story points

• Sprint 3 = 6 story points

• Sprint 4 = 8 story points

Total planned backlog 8 + 8 + 6 + 8 = 30 story points.

Velocity formula Velocity = accepted story points completed ÷ number of completed sprints.

Planning forecast 30 planned points ÷ 4 planned sprints = 7.5 points per sprint on average (0.75 points per working day for a 10-day sprint).

Important: This is a forecast from estimated scope, not measured team velocity. Actual velocity can only be reported after sprint work is completed and accepted.